## Slide 1: PMO, PSO, EPMO Discussion Successes and failures Lisa Bausell MBA, PMP

## Slide 2: What problems are we trying to solve?
Each business unit doing “their” projects
Project selection by loudest voice
Project failure rate too high
Lack of consistency
Resources not coordinated
Project rollout not well planned

## Slide 3: Services of a PMO
Data for project selection
Standards and metrics
Policies
Resource Management
Software
Time tracking
Cost tracking
TRANSPARENCY

## Slide 4: PMO Involvement

## Slide 5: Definition
PSO
PMO
EPMO

## Slide 6: Scope
Portfolio
Program
Project

## Slide 7: Who are the customers of the PMO
Project Managers
Stakeholders
Sponsors
Executives
Department Managers

## Slide 8: PMO – Keeper of the stats
Lessons learned
Trending
Find projects in trouble early
Executive decision making support
Resource planning (past, current, future)

## Slide 9: Link to corporate strategy
Help to do the right projects and not just do project right
Strategic planning/project committees
  Finance
  IT
  Business
  HR
  Link to CEO

## Slide 10: PMO in action
Who do the PMs work for?
Who makes decisions of what projects to do?
Delivery of updates and news (PMO? PM’s?)

## Slide 11: PMO Road to Failure

## Slide 12: Problems
Perception ? Reality?
  No buy-in
  Bad for cowboys and cowgirls
  Too much time needed to track
  Cumbersome process holds up work
  Neutralizes power

## Slide 13: Case study, how not to start a PMO
Try to do too much at once
Bring in consultants to do all the planning
Plan for MONTHS and then implement everything
Don’t get participation from all levels
Go too slow or too fast

## Slide 14: Success tips for PMO’s
Executive support
User support
PM’s need to see the benefit
Scope in line with organization
Show value immediately
Deliver news to different audiences in different ways
Continuous improvement!

## Slide 15: PMO Maturity

## Slide 16: Questions?
Thank You

## Slide 17: PMO, PSO, EPMO Discussion Successes and failures Lisa Bausell MBA, PMP